Sprint Planning – TravelGuideAI Project

A Sprint is a fixed time period during which the team works to complete selected tasks.

An Epic is a large feature that cannot be completed in a single sprint and is divided into smaller User Stories.

A User Story (USN) is a small, actionable task that contributes to completing an Epic.

A Story Point represents the effort required to complete a story. We use the Fibonacci scale:

1 – Very Easy
2 – Easy
3 – Moderate
5 – Complex

✅ Sprint 1

Epic 1 – Requirement Analysis & Data Setup

• Defining user requirements (USN1) — 2
• Identifying travel data sources (USN2) — 2
• Setting up project environment (USN3) — 1

Epic 2 – Prompt Design & AI Integration

• Designing itinerary prompt structure (USN4) — 3
• Integrating Gemini API (USN5) — 5
• Testing API responses (USN6) — 3

Total Story Points in Sprint 1

2 + 2 + 1 + 3 + 5 + 3 = 16

✅ Sprint 2

Epic 3 – Application Development

• Building Streamlit UI (USN7) — 5
• User input validation (USN8) — 2
• Displaying itinerary results (USN9) — 3

Epic 4 – Testing & Deployment

• Functional testing (USN10) — 3
• Bug fixing & optimization (USN11) — 2
• Deploying demo version (USN12) — 5

Total Story Points in Sprint 2

5 + 2 + 3 + 3 + 2 + 5 = 20

✅ Total Story Points

Sprint 1 = 16
Sprint 2 = 20

Total = 36

✅ Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

= 36 / 2
= 18 Story Points per Sprint

✅ Final Statement

Your team’s velocity is 18 Story Points per Sprint, showing consistent and productive progress in developing the TravelGuideAI system.